Medlynk Cameroon SARL

Connecting Health Access

Central Africa

FULL TECHNICAL & INVESTMENT PROPOSAL

AWS Credit Application Support Document

3-Stage Roadmap: June 2026 — June 2027

Prepared: May 2026

| STAGE 1 Foundation & MVP Jun — Aug 2026 | STAGE 2 Pilot Launch Sep — Nov 2026 | STAGE 3 Growth & Scale Dec 2026 — Jun 2027 |
| --- | --- | --- |

# 1. Executive Summary

Medlynk Cameroon SARL is a bilingual (French/English), mobile-first digital healthcare access platform designed to solve a critical problem witnessed firsthand: patients in Douala unable to find their prescribed medicines, spending hours and scarce money visiting 3 to 5 pharmacies, with no guarantee of finding authentic stock.

This document serves as the full technical and investment proposal for the platform's 12-month build-and-launch roadmap, from June 2026 to June 2027, structured in three phases. It is designed to support applications for cloud credits (AWS Activate and similar programs) and seed investor conversations.

## The Problem

- Up to 30% of medicines in circulation in sub-Saharan Africa are counterfeit or substandard

- Patients in Douala routinely visit 3–5 pharmacies per prescription before finding authentic stock

- No centralized, real-time medicine availability system exists in Cameroon or the broader CEMAC region

- Pharmacy stock information is entirely offline — no digital visibility for patients or providers

- Low digital adoption among pharmacies means the gap is structural, not temporary

## The Solution

Medlynk connects patients with real-time verified pharmacy inventory via a bilingual Android app and web interface. Patients search by medicine name, see which nearby pharmacies have stock, and get directions eliminating wasted trips. Pharmacies gain a free dashboard to manage their inventory and attract more customers. As the platform matures, delivery, prescription vaults, lab results, and telemedicine layers are added.

## Founding Advantage

- Founder is a local IT professional with a 3.97 GPA, completing degrees at Ensign College (BYU Pathway)

- Active community pastor in Mambanda, Douala since 2019, providing rare community trust in healthcare adoption

- Bilingual capability (FR/EN) addresses Cameroon's unique market requirement natively

- Zero dominant competitor in Central Africa's digital pharmacy space

- AWS Activate Founders application being submitted alongside this proposal, $1,000 in credits + AWS Free Tier covers Stage 1 infrastructure

## Financial Snapshot

| Metric | Stage 1 | Stage 2 | Stage 3 |
| --- | --- | --- | --- |
| Timeline | Jun–Aug 2026 | Sep–Nov 2026 | Dec 2026–Jun 2027 |
| Primary Spend | Dev tools + AWS setup | Pilot ops + marketing | Scale + hiring |
| Est. Budget (FCFA) | 185,000–300,000 | 650,000–1,100,000 | 4,590,000–6,000,000 |
| AWS Coverage | Free Tier + Activate credits (applied for) | Credits cover ~80% | Partial — scale costs |
| Revenue Target | 0 (pre-launch) | First FCFA earned | 500,000+ FCFA/mo |

Budget figures reflect real bootstrapped costs. AWS Activate Founders ($1,000 credits) + AWS Free Tier (12 months) cover cloud infrastructure for Stage 1 and most of Stage 2 at zero cash cost once approved.

# 2. Platform Architecture & Product Overview

## Core Platform Description

Medlynk is not a single app, it is a multi-interface healthcare infrastructure platform. The architecture consists of four interconnected interfaces sharing a single backend API and database, designed for both low-bandwidth environments and high-connectivity urban users.

## The Four Interfaces

### 1. Patient Mobile App (Android-first, React Native)

- Search for any medicine by name in French or English

- View which nearby pharmacies have it in stock with distance and map pin

- Get turn-by-turn directions to the selected pharmacy

- Receive SMS and push notifications for stock updates and reservations

- Phase 2: reserve medicines, upload prescription, request home delivery

- Phase 3: access digital prescription vault and lab result history

### 2. Pharmacy Dashboard (Web-based, React)

- Log in and manage real-time medicine inventory

- Accept and fulfill patient reservation requests

- View analytics: search hits, customer visits, stock turnover

- WhatsApp fallback: pharmacist texts stock updates to admin operator for manual sync

- Phase 2: subscription upgrade to MedConnect Pro with advanced features

### 3. Rider App (Android, Phase 2)

- View and accept delivery assignments from nearby pharmacies

- GPS navigation to pharmacy and patient address

- Delivery confirmation with digital signature or code

### 4. Admin Dashboard (Web-based)

- Verify and approve pharmacy registrations

- Monitor platform metrics, delivery status, incidents

- Sync WhatsApp stock update messages to pharmacy dashboards

- Manage users, pharmacies, and content moderation

## Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Mobile App | React Native (Expo) | One codebase for Android + iOS. Largest talent pool in Cameroon. Expo reduces build complexity significantly. |
| Pharmacy Dashboard | React.js + Tailwind CSS | Fast to build, browser-based — no install required for pharmacists. Works on any device. |
| Backend API | Node.js + Express.js | JavaScript full-stack = one language across frontend and backend. Large ecosystem, fast hiring. |
| Database | PostgreSQL (AWS RDS) | Relational model is ideal for inventory, user, and pharmacy relationships. ACID compliance for medical data. |
| Cloud Infrastructure | AWS (EC2, RDS, S3, CloudFront) | AWS Free Tier covers Stage 1. AWS Activate Founders ($1,000) applied for. Scalable from MVP to regional infrastructure. |
| Authentication | Phone OTP (Africa's Talking) | Phone number = universal identity in Cameroon. No email required for patients. |
| Mapping | Google Maps API | Most reliable in Douala with accurate pharmacy geocoding. Free $200/mo credit covers MVP. |
| Notifications | Africa's Talking SMS + Firebase Push | Africa's Talking has local SMS routes for MTN and Orange Cameroon. Firebase is free. |
| File Storage | AWS S3 | Prescription image uploads in Phase 2. Covered by AWS Free Tier and Activate credits. |
| CI/CD | GitHub Actions + AWS CodeDeploy | Free with GitHub. Automates deployment — critical for a solo developer team. |
| Monitoring | AWS CloudWatch + Sentry | CloudWatch included in Free Tier. Sentry free tier for error tracking. |

# 3. Stage 1 — Foundation & MVP Build

| STAGE 1 | Foundation, Architecture & MVP Build | June — August 2026 |
| --- | --- | --- |

Stage 1 is entirely about building the right foundation, not rushing to launch. The 3 months of this stage are dedicated to: completing field research, designing the system architecture, building and testing the core MVP, and onboarding the first 10 pharmacies to ensure the platform is functional and trustworthy before any public release.

## Stage 1 Objectives

- Validate demand through in-person pharmacy and patient interviews in Douala (Akwa, Bonamoussadi, Mambanda)

- Design the complete database schema and API architecture

- Build the MVP Patient App with medicine search, map view, and directions

- Build the Pharmacy Dashboard with basic inventory management

- Build the Admin Panel for pharmacy verification and stock sync

- Implement phone OTP authentication for patients and pharmacies

- Integrate Google Maps with real pharmacy locations in Douala

- Set up AWS infrastructure using Free Tier (EC2, RDS PostgreSQL, S3, CloudFront)

- Onboard 5 –10 beta pharmacies in Douala for testing

- Conduct internal QA testing and fix critical bugs before Stage 2

## Month-by-Month Breakdown

### Month 1 — June 2026: Research, Design & Setup

- Week 1–2: Field interviews — visit 20+ pharmacies across Douala, survey 50+ patients

- Week 1–2: Map exact medicine search workflows, pain points, and pharmacy readiness

- Week 3: Finalize database schema (users, pharmacies, medicines, stock, search_logs)

- Week 3: Design API routes and authentication flow

- Week 3: Set up AWS environment on Free Tier — EC2 t2.micro, RDS db.t2.micro, S3, Route 53

- Week 4: Create UI/UX wireframes for Patient App and Pharmacy Dashboard

- Week 4: Initialize GitHub repository, CI/CD pipeline with GitHub Actions

- Week 4: Register domain name (medconnect.cm or medconnect-cm.com)

### Month 2 — July 2026: Core Build

- Backend: Build authentication system (OTP via Africa's Talking)

- Backend: Build medicine search API — fuzzy search by name in FR/EN

- Backend: Build pharmacy management API — CRUD for stock

- Backend: Build location API — find pharmacies within X km with specific medicine in stock

- Frontend (Patient App): Build search screen, results list, map view, pharmacy detail

- Frontend (Pharmacy Dashboard): Build login, stock update interface, inventory list

- Frontend (Admin Panel): Build pharmacy verification, stock sync from WhatsApp

- Integrate Google Maps SDK into patient app

- Set up Africa's Talking SMS for OTP and notifications

- Deploy to AWS — staging environment

### Month 3 — August 2026: Testing, Refinement & Pharmacy Onboarding

- Conduct internal alpha testing — full user journey end to end

- Fix all critical and high-priority bugs

- Visit 10 target pharmacies — present the platform, offer free onboarding

- Train pharmacies on dashboard usage and WhatsApp fallback

- Geocode and enter all 10 pharmacy locations into the database

- Enter initial stock data for all 10 pharmacies (manually or via WhatsApp)

- Conduct beta testing with 20–30 volunteer patients from community network

- Optimize app performance for low-end Android devices (targeting Android 8+)

- Prepare Stage 2 launch materials: flyers, community announcements, social media

## Stage 1: Software Tools & Services — Full List

| Tool / Service | Purpose | Cost | Source | Notes |
| --- | --- | --- | --- | --- |
| VS Code | Code editor | Free | microsoft.com | Primary development IDE |
| Node.js + npm | Backend runtime | Free | nodejs.org | v20 LTS recommended |
| React Native + Expo | Mobile app framework | Free | expo.dev | Managed workflow for faster builds |
| React.js | Web dashboards | Free | react.dev | Pharmacy + Admin dashboards |
| PostgreSQL | Database | Free | postgresql.org | Local dev; AWS RDS in production |
| AWS EC2 (t2.micro) | App server | Free Tier | aws.amazon.com | 750 hrs/month free for 12 months |
| AWS RDS (db.t2.micro) | Managed database | Free Tier | aws.amazon.com | 750 hrs/month free for 12 months |
| AWS S3 | File storage | Free Tier | aws.amazon.com | 5 GB free storage |
| AWS CloudFront | CDN | Free Tier | aws.amazon.com | 1 TB data transfer free/month |
| AWS Route 53 | DNS management | ~$1/mo | aws.amazon.com | After Free Tier; covered by Activate credits |
| GitHub | Code repository + CI/CD | Free | github.com | Private repos + GitHub Actions |
| Africa's Talking | SMS (OTP + notifications) | ~2–3 FCFA/SMS | africastalking.com | MTN/Orange Cameroon coverage |
| Firebase Cloud Messaging | Push notifications | Free | firebase.google.com | Android push — free tier generous |
| Google Maps API | Maps + geocoding | Free ($200/mo credit) | console.cloud.google.com | $200 monthly credit covers MVP easily |
| Figma | UI/UX design & wireframes | Free tier | figma.com | Free plan sufficient; upgrade free with .edu email |
| Postman | API testing | Free | postman.com | Test all API endpoints during build |
| Sentry | Error monitoring | Free tier | sentry.io | 5k errors/month on free plan |
| AWS CloudWatch | Server monitoring | Free Tier | aws.amazon.com | Basic monitoring included free |
| Notion | Project management + docs | Free | notion.so | Track tasks, write internal docs |
| WhatsApp Business | Pharmacy stock fallback | Free | business.whatsapp.com | Manual sync by admin at this stage |

## Stage 1: Budget Breakdown

| Budget Item | Details | Est. Cost (FCFA) | Notes |
| --- | --- | --- | --- |
| AWS Infrastructure (3 months) | EC2 + RDS + S3 + CloudFront | 0 | 100% Free Tier for first 12 months |
| AWS Activate Founders (applied for) | $1,000 credits top-up if approved | 0 (pending) | Application submitted — approval 2–7 days |
| Google Maps API | Geocoding + Maps SDK | 0 | Free $200/mo credit covers MVP |
| Africa's Talking SMS | OTP + notification SMS | ~25,000 | ~5,000–10,000 SMS at 2–3 FCFA each |
| Firebase (Push notifications) | Android push | 0 | Free tier sufficient |
| Domain name registration | .cm or .com domain | ~30,000 | Annual registration |
| Developer tools / software | All free or student plan | 0 | .edu email unlocks free tiers |
| Field research transport | Visiting pharmacies across Douala | ~80,000 | Fuel/transport for 20+ pharmacy visits |
| Pharmacy onboarding materials | Printed guides, tutorial sheets | ~50,000 | 10 pharmacies × ~5,000 FCFA materials |
| Contingency / misc | Unexpected costs | ~50,000 | 10% buffer |
| TOTAL STAGE 1 | Primarily field + communication costs | ~185,000–300,000 FCFA | AWS Free Tier absorbs all cloud costs |

Compared to the original plan that assumed $3,500 in credits already secured, this corrected budget relies on the AWS Free Tier (available immediately on account creation) and the AWS Activate Founders application ($1,000 credits, applied for separately). Total cash requirement for Stage 1 is significantly lower.

## Stage 1: Success Metrics

- Database schema fully designed and documented

- MVP Patient App functional on Android with medicine search and map

- Pharmacy Dashboard functional for stock updates

- Minimum 5 pharmacies onboarded with live stock data

- End-to-end user journey tested by 20+ beta testers

- Zero critical bugs outstanding at end of Stage 1

- AWS environment stable with monitoring and backups configured

- AWS Activate Founders credits received and applied to account

# 4. Stage 2 — Pilot Launch & Validation

| STAGE 2 | Pilot Launch, Operations & Revenue Testing | September — November 2026 |
| --- | --- | --- |

Stage 2 is the 90-day public pilot. The platform opens to real patients and pharmacies in Douala. The primary goal is not revenue — it is validation: proving that patients will use the app, pharmacies will keep their stock updated, and the core search-and-find workflow solves the problem. All learnings from this stage directly inform Stage 3.

## Stage 2 Objectives

- Launch publicly in Douala across 2–3 target neighborhoods (Akwa, Bonamoussadi, Mambanda)

- Grow to 15–20 active pharmacies on the platform

- Acquire first 500 registered patient users

- Achieve 200+ successful medicine searches per week by end of Stage 2

- Test and implement the medicine reservation feature

- Launch first paid feature: pharmacy premium listings at 10,000–15,000 FCFA/month

- Collect NPS scores and feedback from patients and pharmacies

- Identify and fix all operational bottlenecks

- Begin planning and designing the delivery (rider) module for Stage 3

## Month-by-Month Breakdown

### Month 4 — September 2026: Public Launch

- Launch announcement via community networks, WhatsApp groups, and social media

- Founder personally visits 10+ additional pharmacies to onboard and demonstrate value

- Run local awareness campaign in Mambanda through church and community network

- Patient registration drive: target 100 new users in first 2 weeks

- Daily monitoring of app performance, search queries, and error logs

- Set up patient feedback channel (WhatsApp or in-app rating)

- Implement reservation feature — patients can hold stock before visiting

### Month 5 — October 2026: Optimization & Revenue Test

- Analyze search data — which medicines are searched most, which pharmacies are most active

- A/B test app onboarding flow to improve registration completion rate

- Launch premium listing feature for pharmacies (10,000 FCFA/month for priority placement)

- Begin outreach to hospital pharmacies and private clinics for B2B partnerships

- Fix all friction points identified in first month of real usage

- Expand to 20 pharmacies across Douala

- Build out analytics dashboard for pharmacies — show them their search traffic

### Month 6 — November 2026: Validation & Stage 3 Prep

- Compile full pilot report: usage data, revenue, pharmacy feedback, patient NPS

- Identify top 3 requested features from real users

- Present pilot results to potential investors and seed funders

- Begin designing rider/delivery module for Stage 3

- Begin designing prescription vault for Stage 3

- Prepare seed funding pitch deck using validated pilot data

## Stage 2: Additional Software Tools

| Tool / Service | Purpose | Cost | Source | Notes |
| --- | --- | --- | --- | --- |
| Mixpanel / Amplitude | User analytics & behavior tracking | Free tier | mixpanel.com | Track search queries, session length, drop-offs |
| Google Forms | Patient & pharmacy feedback surveys | Free | google.com | NPS surveys and structured feedback |
| Brevo (ex-Sendinblue) | Email comms to pharmacies | Free tier | brevo.com | Newsletter and feature updates |
| Meta Business Suite | Facebook/Instagram ads | ~50,000 FCFA budget | business.facebook.com | Targeted ads in Douala for app installs |
| Google Play Console | Android app publishing | ~15,000 FCFA (one-time) | play.google.com | Required to list app on Google Play Store |
| Monetbil | MTN Mobile Money payments | Transaction % only | monetbil.com | Free setup; supports MTN Mobile Money Cameroon |
| AWS Auto Scaling | Handle launch traffic spikes | Free Tier / credits | aws.amazon.com | Auto-scales EC2 during high traffic |
| AWS SES | Transactional emails | Free Tier (3,000/mo) | aws.amazon.com | Confirmation and receipt emails |

## Stage 2: Budget Breakdown

| Budget Item | Details | Est. Cost (FCFA) | Notes |
| --- | --- | --- | --- |
| AWS Infrastructure (3 months) | EC2 + RDS + S3 + CloudFront + SES | 0 | Free Tier continues; Activate credits as backup |
| Africa's Talking SMS | Increased volume — launch notifications | ~60,000 | ~20,000 SMS at 3 FCFA each |
| Google Play Store fee | One-time Android developer registration | ~15,000 | ~$25 USD, one-time |
| Meta / Instagram advertising | App install campaign in Douala | ~150,000 | 3-month campaign, targeted to Douala |
| Printed flyers & pharmacy materials | Awareness in target neighborhoods | ~75,000 | Flyers, pharmacy window stickers, QR codes |
| Community activation events | Demo sessions at pharmacies | ~100,000 | Transport, small refreshments for events |
| Monetbil payment integration | MTN Mobile Money setup | 0 + transaction % | Free setup, % on transactions only |
| Part-time operations support | Admin for WhatsApp sync, onboarding | ~200,000 | 1 part-time local hire (3 months) |
| Contingency | Buffer for unforeseen launch costs | ~100,000 | ~15% buffer |
| TOTAL STAGE 2 | Marketing + ops heavy phase | ~650,000–1,100,000 FCFA | Seed funding target covers this stage |

## Stage 2: Revenue Projections

| Revenue Stream | Target | Unit Price (FCFA) | Monthly Potential |
| --- | --- | --- | --- |
| Premium pharmacy listings | 5 pharmacies subscribing | 10,000–15,000/month | 50,000–75,000 |
| Featured search placement | 3 pharmacies at launch | 20,000/month | 60,000 |
| TOTAL PILOT REVENUE (monthly) | Conservative estimate |  | 110,000–135,000 |

## Stage 2: Success Metrics

- 500+ registered patient users in Douala

- 15–20 pharmacies with active and updated stock listings

- 200+ medicine searches per week by end of November 2026

- At least 5 paying pharmacy subscribers (premium listings)

- Patient NPS score of 40+ (good)

- Pharmacy retention rate of 70%+ (pharmacies still active after 90 days)

- App rated 4.0+ on Google Play Store

# 5. Stage 3 — Growth, Delivery & Expansion

| STAGE 3 | Feature Expansion, Delivery Launch & City Growth | December 2026 — June 2027 |
| --- | --- | --- |

Stage 3 transforms MedConnect from a search-and-find tool into a full healthcare access platform. The 7 months of this stage add the delivery (rider) network, prescription vault, potential Yaoundé expansion, and position the company for growth investment. By the end of Stage 3, MedConnect should be a daily-use platform in Douala with meaningful revenue.

## Stage 3 Objectives

- Launch the delivery module — patients can order medicine delivery via benskineur riders

- Launch the digital prescription vault — patients store and share prescriptions securely

- Expand to Yaoundé with a targeted 10-pharmacy pilot launch

- Grow Douala to 50+ active pharmacies

- Reach 3,000+ registered patients total across Douala and Yaoundé

- Achieve 500,000+ FCFA monthly revenue by June 2027

- Close seed/growth round of 5,000,000–10,000,000 FCFA

- Hire first full-time developer and operations coordinator

- Integrate MTN Mobile Money for seamless in-app payments

- Begin SARL legal structure conversion and compliance documentation

## Month-by-Month Breakdown

### Month 7 — December 2026: Delivery Module Build

- Build rider onboarding flow — registration, document upload, zone assignment

- Build delivery request flow in patient app — select pharmacy, confirm address, pay

- Build rider app — delivery assignments, navigation, confirmation screen

- Recruit first 5 riders in Douala (benskineurs with smartphones)

- Set delivery pricing: flat rate 500–1,000 FCFA within Douala zones

- Internal testing of end-to-end delivery workflow

### Month 8 — January 2027: Delivery Soft Launch + Prescription Vault

- Soft launch delivery in 2 zones: Akwa and Bonamoussadi

- Monitor delivery times, rider reliability, and patient satisfaction

- Launch prescription vault — patients upload prescriptions, doctors can verify

- Encrypt all prescription data at rest (AES-256 via AWS KMS)

- Begin formal healthcare data protection documentation for regulatory compliance

### Month 9–10 — February–March 2027: Scale Douala + Begin Yaoundé

- Expand delivery to all major Douala zones

- Grow to 50 pharmacies in Douala

- Begin Yaoundé pharmacy outreach — target 10 pharmacies for Q2 launch

- Hire one operations coordinator for Yaoundé onboarding

- Integrate MTN Mobile Money and Orange Money via Monetbil

- Increase ad spend based on revenue — scale what worked in Stage 2

### Month 11–12 — April–May 2027: Yaoundé Launch + Revenue Focus

- Official launch in Yaoundé with at least 10 active pharmacies

- Run cross-city awareness campaign (Douala + Yaoundé simultaneously)

- Launch MedConnect Pro SaaS subscription for pharmacies (25,000–50,000 FCFA/month)

- MedConnect Pro features: advanced analytics, priority listing, delivery integration, monthly reporting

- Pursue hospital and clinic B2B contracts — bulk medicine search + staff subscriptions

- Close seed funding round using 12 months of data

### Month 13 — June 2027: Year-End Review & Series A Prep

- Complete 12-month impact report: patients served, searches, deliveries, revenue

- Formalize SARL legal structure with equity cap table

- Hire first full-time developer (Node.js + React Native)

- Prepare Series A or growth investment materials

- Begin laboratory results integration design for Year 2

- Set roadmap for CEMAC regional expansion (Gabon, Congo, Chad)

## Stage 3: Additional Software Tools

| Tool / Service | Purpose | Cost | Source | Notes |
| --- | --- | --- | --- | --- |
| AWS KMS | Prescription data encryption | ~$5/mo | aws.amazon.com | AES-256 encryption for medical records |
| AWS SQS | Delivery queue management | ~$2/mo | aws.amazon.com | Queue delivery requests — handle spikes |
| Google Maps Directions API | Rider navigation | Free tier | cloud.google.com | $200/mo credit covers this |
| Monetbil | In-app MTN/Orange Money payments | Transaction % (~2–3%) | monetbil.com | Most used payment method in Cameroon |
| Africa's Talking (Voice) | Rider communication fallback | Per-minute | africastalking.com | Fallback if rider has no data |
| Crisp | In-app customer support chat | Free tier | crisp.chat | Patients contact support from inside app |
| Linear | Dev task management | Free tier | linear.app | Preferred once team grows past 2 people |
| Figma (team plan) | Collaborative design | ~15 USD/mo | figma.com | Needed once designer joins team |
| Wave | Accounting + invoicing | Free | wave.com | Financial records for investor reporting |
| AWS WAF | Web application firewall | ~$10/mo | aws.amazon.com | Protect API from DDoS and injection attacks |
| AWS ACM | SSL certificates | Free | aws.amazon.com | HTTPS for all endpoints — mandatory |

## Stage 3: Budget Breakdown

| Budget Item | Details | Est. Cost (FCFA) | Notes |
| --- | --- | --- | --- |
| AWS Infrastructure (7 months) | Scaled EC2 + RDS + S3 + KMS + SQS | ~350,000 | Free Tier ended; Activate credits help offset |
| Developer hire (part-time → full-time) | Node.js + React Native developer | ~1,800,000 | ~150,000–250,000 FCFA/month over 7 months |
| Operations coordinator | Yaoundé onboarding + rider mgmt | ~700,000 | ~100,000 FCFA/month for 7 months |
| Rider recruitment + training | 5–10 benskineurs, onboarding materials | ~200,000 | Initial setup + smartphone subsidy if needed |
| Africa's Talking SMS (high volume) | Delivery notifications + OTPs | ~150,000 | ~50,000 SMS as platform grows |
| Paid digital advertising | Facebook/Instagram + Google UAC | ~500,000 | Douala scale-up + Yaoundé launch |
| Legal (SARL conversion) | Notary, registration, compliance | ~300,000 | Company restructuring for investors |
| Figma team + Linear | Design + dev team tooling | ~90,000 | ~$15/mo Figma × 7 months |
| Accounting (Wave) | Financial records for investors | 0 | Wave is free |
| Travel (Yaoundé onboarding trips) | 2–3 trips founder + coordinator | ~200,000 | Bus/car travel + accommodation |
| Contingency | Buffer for unknowns | ~300,000 | ~10% of total budget |
| TOTAL STAGE 3 | People + infrastructure + marketing | ~4,590,000–6,000,000 FCFA | Seed funding target: 5M–10M FCFA |

## Stage 3: Revenue Projections

| Revenue Stream | Dec 2026 | Mar 2027 | Jun 2027 | Notes |
| --- | --- | --- | --- | --- |
| Delivery fees (500 FCFA/delivery) | 50,000 | 200,000 | 400,000 | 100→400→800 deliveries/month |
| Premium pharmacy listings | 100,000 | 200,000 | 300,000 | 10→20→30 paying pharmacies |
| MedConnect Pro (SaaS) | 0 | 50,000 | 150,000 | Launches April 2027; 3–5 subscribers |
| B2B hospital/clinic contracts | 0 | 0 | 100,000 | 1–2 hospital pilots by June 2027 |
| MONTHLY TOTAL | ~150,000 | ~450,000 | ~950,000+ | Profitability: Month 30 (Jun 2028) |

# 6. Database Schema Documentation

The following describes the core PostgreSQL database tables for the Medlynk platform. This schema covers the MVP (Stage 1) requirements, with notes on fields added in later stages.

### Table: users

| Column | Type | Stage | Description |
| --- | --- | --- | --- |
| id | UUID (PK) | Stage 1 | Unique user identifier |
| phone_number | VARCHAR(20) | Stage 1 | Primary identity — phone number with country code |
| full_name | VARCHAR(100) | Stage 1 | Patient full name (optional at registration) |
| language | ENUM('fr','en') | Stage 1 | Preferred app language, auto-detected on signup |
| city | VARCHAR(50) | Stage 1 | City of residence (Douala, Yaoundé, etc.) |
| role | ENUM(patient,pharmacist,rider,admin) | Stage 1 | User role — controls dashboard access |
| is_verified | BOOLEAN | Stage 1 | Phone OTP verified |
| created_at | TIMESTAMP | Stage 1 | Account creation timestamp |
| prescription_vault_enabled | BOOLEAN | Stage 2 | Has opted into prescription vault feature |

### Table: pharmacies

| Column | Type | Stage | Description |
| --- | --- | --- | --- |
| id | UUID (PK) | Stage 1 | Unique pharmacy identifier |
| name | VARCHAR(150) | Stage 1 | Official pharmacy name |
| owner_user_id | UUID (FK→users) | Stage 1 | Links to the pharmacist user account |
| address | TEXT | Stage 1 | Full street address |
| city | VARCHAR(50) | Stage 1 | City |
| latitude | DECIMAL(10,8) | Stage 1 | GPS latitude for map display |
| longitude | DECIMAL(11,8) | Stage 1 | GPS longitude for map display |
| phone_number | VARCHAR(20) | Stage 1 | Customer-facing phone number |
| opening_hours | JSONB | Stage 1 | Structured hours: {mon: '8:00-20:00', ...} |
| is_verified | BOOLEAN | Stage 1 | Admin has verified the pharmacy registration |
| is_active | BOOLEAN | Stage 1 | Pharmacy currently operating on platform |
| subscription_tier | ENUM(free,premium,pro) | Stage 2 | Current subscription level |
| delivery_enabled | BOOLEAN | Stage 3 | Participates in delivery network |

### Table: medicines

| Column | Type | Stage | Description |
| --- | --- | --- | --- |
| id | UUID (PK) | Stage 1 | Unique medicine identifier |
| name_fr | VARCHAR(200) | Stage 1 | Medicine name in French (primary) |
| name_en | VARCHAR(200) | Stage 1 | Medicine name in English |
| generic_name | VARCHAR(200) | Stage 1 | Active ingredient / INN name |
| category | VARCHAR(100) | Stage 1 | e.g. Antibiotic, Analgesic, Antimalaria |
| dosage_form | VARCHAR(50) | Stage 1 | Tablet, Syrup, Injection, etc. |
| strength | VARCHAR(50) | Stage 1 | e.g. 500mg, 250mg/5ml |
| requires_prescription | BOOLEAN | Stage 1 | True if prescription required by law |
| is_essential_medicine | BOOLEAN | Stage 1 | WHO essential medicines list flag |

### Table: pharmacy_stock

| Column | Type | Stage | Description |
| --- | --- | --- | --- |
| id | UUID (PK) | Stage 1 |  |
| pharmacy_id | UUID (FK→pharmacies) | Stage 1 | Which pharmacy holds this stock |
| medicine_id | UUID (FK→medicines) | Stage 1 | Which medicine |
| quantity_available | INTEGER | Stage 1 | Current stock count (0 = out of stock) |
| price_fcfa | INTEGER | Stage 1 | Selling price in FCFA |
| last_updated_at | TIMESTAMP | Stage 1 | When stock was last updated |
| updated_by | ENUM(dashboard,whatsapp,api) | Stage 1 | How the update was made |
| expiry_date | DATE | Stage 2 | Batch expiry — for counterfeit detection |

# 7. Cybersecurity & Data Protection

Healthcare data is among the most sensitive personal data. Medlynk's architecture embeds security from day one, not as an afterthought.

## Stage 1 Security Baseline

- HTTPS enforced on all API endpoints via AWS ACM SSL certificates (free)

- Phone OTP authentication — no passwords, reducing credential theft risk

- JWT tokens with short expiry (15 minutes access, 7-day refresh) for all API calls

- PostgreSQL role-based access — app connects with least-privilege DB user

- Environment variables for all secrets — never hardcoded in source code

- GitHub repository set to private — no public code exposure

- AWS IAM roles for EC2 to access S3 and RDS — no long-lived access keys

- CloudWatch alerts for unusual traffic patterns or error rate spikes

## Stage 2 Security Additions

- Rate limiting on all public API endpoints (100 requests/minute per IP)

- Input validation and SQL injection prevention via parameterized queries

- Sentry error monitoring with PII scrubbing — no personal data in error logs

- Automated daily RDS database backups with 7-day retention

- Security audit of all API routes before public launch

- Pharmacy verification process — admin reviews business registration documents

## Stage 3 Security (Medical Data)

- AWS KMS encryption for prescription files stored in S3 (AES-256)

- Patient-controlled access to prescription vault — explicit consent required

- Audit log for all prescription access events — who viewed, when, from where

- AWS WAF (Web Application Firewall) for DDoS and injection protection

- GDPR-aligned data deletion process — patients can delete all personal data

- Begin formal healthcare data compliance documentation (Cameroon Ministry of Health)

# 8. Hiring & Team Plan

## Stage 1 Team (June–August 2026)

| Role | Type | Cost/Month | Responsibilities |
| --- | --- | --- | --- |
| Founder / CEO | Full-time (Founder) | N/A (equity) | Vision, architecture design, community outreach, pharmacy partnerships |
| Contract Developer | Freelance (optional) | 150,000–300,000 FCFA | If founder needs frontend or mobile support during build |
| UI/UX Designer | Freelance (1 project) | 100,000–200,000 FCFA | App wireframes, pharmacy dashboard design, brand identity |

## Stage 2 Team (September–November 2026)

| Role | Type | Cost/Month | Responsibilities |
| --- | --- | --- | --- |
| Founder / CEO | Full-time | N/A (equity) | Operations, investor outreach, pharmacy relationships |
| Part-time Ops. Assistant | Part-time hire | ~100,000 FCFA | WhatsApp stock sync, pharmacy onboarding, customer issues |
| Community Brand Ambassador | Commission-based | ~50,000 FCFA | App installs and user acquisition through community networks |

## Stage 3 Team (December 2026–June 2027)

| Role | Type | Cost/Month | Responsibilities |
| --- | --- | --- | --- |
| Founder / CEO | Full-time | N/A (equity) | Strategy, fundraising, government relations |
| Full-Stack Developer | Full-time hire | 200,000–350,000 FCFA | Node.js + React Native. Build delivery, prescription vault, scaling |
| Operations Coordinator | Full-time hire | 100,000–150,000 FCFA | Rider management, Yaoundé onboarding, pharmacy support |
| Sales / Partnership Lead | Part-time / commission | 50,000 + commission FCFA | Hospital B2B contracts, pharmacy Pro subscriptions |
| Rider Network (5–10) | Contractor / commission | ~50,000/rider FCFA | Medicine delivery. Paid per delivery + small base. |

# 9. AWS Cloud Strategy & Credit Applications

This section reflects the accurate starting position: no AWS credits have been secured yet. The plan below documents the real path from zero to a fully funded cloud infrastructure.

## Step 1 — AWS Free Tier (Available Immediately)

The AWS Free Tier is available to any new AWS account for 12 months from account creation. It covers the core services Medlynk needs for Stage 1 at zero cost — no application required, just create an account at aws.amazon.com/free.

| AWS Service | Free Tier Limit | Est. Value/Month | MedConnect Use |
| --- | --- | --- | --- |
| EC2 (t2.micro) | 750 hours/month for 12 months | ~$8 | Node.js API server |
| RDS (db.t2.micro) | 750 hours/month for 12 months | ~$15 | PostgreSQL database |
| S3 Standard | 5 GB storage + 20,000 GET requests | ~$1 | File and asset storage |
| CloudFront | 1 TB data transfer/month | ~$8 | CDN for Cameroon users |
| SES | 3,000 messages/month | ~$0 | Pharmacy emails |
| CloudWatch | Basic monitoring + 10 metrics | ~$3 | Server monitoring and alerts |
| Lambda | 1 million requests/month | ~$2 | Serverless background tasks |
| SNS | 1 million publishes/month | ~$1 | Push notification triggers |
| TOTAL FREE TIER VALUE | Covers all Stage 1 infrastructure at zero cost | ~$38/mo | 12 months from account creation |

## Step 2 — AWS Activate Founders Application ($1,000 Credits)

AWS Activate Founders is a program for self-funded, bootstrapped startups. Medlynk qualifies on all criteria. Application is submitted at the same time as this proposal.

- Credits: $1,000 in AWS promotional credits + $350 in Developer Support credits

- Validity: 2 years from date of issuance

- Application URL: aws.amazon.com/activate/founders

- Approval time: 2–7 business days

- Requirements: active AWS account, company website or LinkedIn profile, professional email, no prior AWS Activate credits

- MedConnect eligibility: self-funded, bootstrapped, pre-Series B, under 10 years old, first-time applicant

## Step 3 — AWS Educate (Student .edu Email)

Using the founder's Ensign College .edu email, AWS Educate provides free cloud training labs and learning credits — separate from Activate and available immediately.

- URL: aws.amazon.com/education/awseducate

- What it provides: Free EC2/RDS/S3 lab access, AWS certification prep, Cloud Quest training game, skill badges

- Value: Strengthens technical credibility for all grant applications; completion badges add to LinkedIn profile

## Projected AWS Credit Stack — After Applications Approved

| Source | Type | Value | Status |
| --- | --- | --- | --- |
| AWS Free Tier (12 months) | Infrastructure credits | ~$456 equivalent | Active immediately on account creation |
| AWS Activate Founders | Promotional credits | $1,000 + $350 support | Application being submitted — 2–7 days |
| AWS Educate (.edu email) | Training + lab credits | Free access | Apply with .edu email — immediate |
| AWS Impact Accelerator (future) | Credits + mentorship | $25,000+ | Monitor aws.amazon.com/startups for 2026 cohort |
| TOTAL (Free Tier + Activate) | Near-term, realistic | ~$1,800 equivalent | Covers full Stage 1 + most of Stage 2 cloud costs |

The $1,800 combined value of AWS Free Tier and Activate Founders credits covers all cloud infrastructure through the 6-month MVP + pilot period. No cash expenditure on AWS is required until Stage 3 scale-up.

## Why MedConnect Qualifies for AWS Support

- Addresses a genuine healthcare access crisis affecting millions in sub-Saharan Africa

- Mobile-first, low-bandwidth design built specifically for African infrastructure constraints

- Bilingual platform (FR/EN) serving Cameroon's unique dual-language market

- High potential for regional replication across CEMAC: Gabon, Congo, Chad, Equatorial Guinea

- Academic partnership potential: founder enrolled at Ensign College (BYU Pathway) — eligible for AWS Educate

- Digital health infrastructure aligns with AWS Impact Computing and social enterprise programs

- Founder's community pastor role provides unique grassroots adoption advantage

# 10. Risk Analysis & Mitigation

| Risk | Level | Description | Mitigation Strategy |
| --- | --- | --- | --- |
| Pharmacy adoption | High | Pharmacies may be slow to adopt digital stock management, especially older owners unfamiliar with technology. | WhatsApp fallback removes the tech barrier. Founder handles first 10 pharmacies personally. Free onboarding before asking for payment. |
| Stock data quality | High | If pharmacy stock data is stale or inaccurate, patients show up and medicine is unavailable — destroying trust. | WhatsApp sync allows daily updates with no login required. Admin dashboard flags pharmacies with stale data (>48 hours). Gamify accuracy with verified stock badges. |
| Low initial user base | Medium | Classic chicken-and-egg: app with few users provides little value to pharmacies; pharmacies with little data provide little value to patients. | Founder's community network provides initial patient acquisition. 10 pre-loaded pharmacies before public launch ensures day-one value. Focus on one neighborhood first. |
| Internet connectivity | Medium | Many users in Douala have inconsistent mobile data — slow loading or failed searches create frustration. | Optimize React Native bundle size aggressively. Implement offline caching of recent search results. USSD fallback planned for Phase 2. |
| Counterfeit medicine risk | Medium | Platform could inadvertently list pharmacies selling counterfeit medicines, damaging trust. | Admin verification before any pharmacy goes live. Stage 2: expiry date tracking. Partnership with health authorities for license verification. |
| Solo founder risk | Medium | Single point of failure — illness, burnout, or time constraints could delay the build. | Ensign College IT peers provide technical support. Stage 3 developer hire reduces dependency. Clear documentation of all systems from Day 1. |
| Regulatory barriers | Low-Med | Ministry of Health could impose licensing requirements not yet anticipated. | Early outreach to Ministry of Health for informal guidance. Legal consultation in Stage 2. EURL structure allows rapid pivots. |
| Payment collection | Low-Med | Pharmacies may be slow to pay subscription fees — especially in the first months. | MTN Mobile Money reduces friction. Start with free tier to build dependency before charging. Monthly billing only. |
| Competitor entry | Low | A well-funded startup enters the Cameroon pharmacy search space during the build phase. | Speed of launch is the best defense. Community trust and bilingual design create local moats. Founder's network cannot be replicated. |

# 11. 12-Month Financial Summary

## Total Cost Overview: June 2026 — June 2027

| Category | Stage 1 (FCFA) | Stage 2 (FCFA) | Stage 3 (FCFA) |
| --- | --- | --- | --- |
| Cloud infrastructure (AWS) | 0 (Free Tier) | 0 (Free Tier + credits) | ~350,000 |
| SMS / notifications | ~25,000 | ~60,000 | ~150,000 |
| Marketing / advertising | 0 | ~150,000 | ~500,000 |
| Field ops / transport | ~80,000 | ~100,000 | ~200,000 |
| People / salaries | 0–300,000 | ~200,000 | ~2,500,000 |
| Legal / compliance | ~30,000 | 0 | ~300,000 |
| Tools / software (paid) | 0 | ~15,000 | ~90,000 |
| Pharmacy materials / events | ~50,000 | ~75,000 | ~100,000 |
| Contingency (10%) | ~50,000 | ~100,000 | ~300,000 |
| STAGE TOTAL | ~185,000–300,000 | ~650,000–1,100,000 | ~4,590,000–6,000,000 |
| 12-MONTH TOTAL REQUIRED | ~5,425,000–7,400,000 FCFA (~$8,700–$12,000 USD) |  |  |

AWS Free Tier (12 months) + AWS Activate Founders ($1,000, application pending) = approximately $1,800 equivalent in cloud infrastructure covered at zero cash cost. This reduces the true cash requirement by roughly 1,100,000 FCFA across Stages 1 and 2.

## Revenue vs. Expense Trajectory

| Metric | Q3 2026 (S1) | Q4 2026 (S2) | Q1 2027 (S3 early) | Q2 2027 (S3 late) |
| --- | --- | --- | --- | --- |
| Monthly Revenue | 0 FCFA | 110,000–135,000 | 300,000–450,000 | 700,000–1,000,000+ |
| Monthly Expenses | ~85,000–185,000 | ~225,000–375,000 | ~500,000–700,000 | ~600,000–800,000 |
| Net Position | Negative (build phase) | Negative (pilot) | Negative (early scale) | Approaching break-even |
| Active Pharmacies | 5–10 (beta) | 15–20 | 30–40 | 50+ (2 cities) |
| Registered Patients | 20–30 (beta) | 200–500 | 1,000–2,000 | 2,500–3,500+ |

# 12. Immediate Next Steps (Next 30 Days)

The following actions begin immediately in June 2026 to keep Stage 1 on track for an August internal pilot and a September public launch.

## Week 1 — June 1–7, 2026

- Create AWS account at aws.amazon.com/free — activates Free Tier immediately

- Apply for AWS Activate Founders at aws.amazon.com/activate/founders

- Apply for AWS Educate at aws.amazon.com/education/awseducate (use .edu email)

- Apply for GitHub Student Developer Pack at education.github.com/pack (use .edu email)

- Create MedConnect landing page (Carrd.co or LinkedIn company page) for AWS Activate requirement

- Initialize GitHub repository with project structure and README

## Week 2 — June 8–14, 2026

- Set up AWS environment on Free Tier: EC2, RDS PostgreSQL, S3, CloudFront, Route 53

- Register domain name (medconnect.cm or equivalent)

- Visit first 10 pharmacies in Douala — introduce the concept, gather feedback

- Build authentication API (phone OTP with Africa's Talking)

- Set up Google Cloud Console — enable Maps and Geocoding APIs

## Week 3 — June 15–21, 2026

- Build medicine search API endpoint with full-text search (French + English)

- Build pharmacy location API — geospatial query by city and distance

- Begin React Native patient app — search screen and results list

- Begin React pharmacy dashboard — stock management interface

- Set up CI/CD pipeline with GitHub Actions → AWS CodeDeploy

## Week 4 — June 22–30, 2026

- Integrate Google Maps into patient app — pharmacy pins on map view

- Build admin panel — pharmacy verification, WhatsApp stock sync interface

- Deploy staging environment to AWS Free Tier — test full user journey

- Register EURL at Centre de Formalités des Entreprises, Douala

- Register TEF profile at tonyelumelufoundation.org (grant opens January 2027)

Medlynk Cameroon — Building the Healthcare Infrastructure Central Africa Deserves

Douala, Cameroon  |  medconnect.cm  |  June 2026