MedLynk Africa

Master Project Catalog

& Next Development Phases

303 Designer Screens · 9 Documents · 6 Logos · 23 API Endpoints · 14 Database Tables

August 25, 2026 — medlynk.me — founder@medlynk.me

# 1. Complete Project Inventory

## 1.1 Strategic Documents (9)

| Document | Purpose | Status | Pages |
| --- | --- | --- | --- |
| MedLynk Product Requirements Document | Product definition — Stage 1 scope | APPROVED | 26 sections, 1199 paragraphs |
| MedLynk Information Architecture | Platform structure, navigation, tenants | APPROVED | 26 sections, 1138 paragraphs |
| Medlynk Technical Investment Plan 2026 | Investor document — financials + tech | READY | 10 sections |
| Medlynk Grant Kit FromZero 2026 | Copy-paste grant application materials | READY | 5 sections |
| Medlynk Complete Feature Backlog Wireframes | 30 tasks, color system, wireframe specs | READY | Design reference |
| Medlynk Remote Operating Model and Agile | How to operate from USA | READY | Operations planning |
| Medlynk Seed Round Summary | Competitive analysis + seed structure | READY | Fundraising reference |
| A Health Infrastructure Like Medlynk | 10-phase infrastructure blueprint | VISION | Long-term reference |
| instruction to update medlynk | 10-year vision + multi-tenant architecture | VISION | Strategic reference |

## 1.2 Brand Assets (6 logos + tagline)

| File | Use | Format |
| --- | --- | --- |
| Full_Logo_with_Wordmark_Horizontal.jpg | Website header, documents, presentations | JPG — needs SVG conversion |
| App_Icon_Square (Play Store ready).jpg | Android app icon, Play Store listing | JPG — 1024x1024 ready |
| Circular_Profile_Version.jpg | LinkedIn, social media, WhatsApp Business | JPG — circular crop |
| Minimal_Icon_Only_version.jpg | Favicon, small displays, loading screens | JPG — needs SVG |
| Heartbeat_meets_Connection.jpg | Pitch decks, presentation slides | JPG — full brand concept |
| Version_with_Tagline.jpg | Marketing materials with tagline | JPG — includes tagline |

## 1.3 Designer Screens — 303 total images

The designer has produced a comprehensive set of bilingual (FR/EN) screens covering every aspect of the Stage 1 platform. All screens follow the PRD and IA specifications.

| Screen Category | Count | File Prefix | Covers |
| --- | --- | --- | --- |
| Patient App — Search & Results | 22 | Patient_Home, Active_Medicine, SEARCH_LANDING, Bilingual_MedLynk, search_a_facility, Twolanguage | Medicine search, facility search, filters, results |
| Patient App — Pharmacy & Facility Profiles | 28 | medlynk_pharmacy_profile, medlynk_clinic_profile, medlynk_hospital_profile, medlynk_laboratory_profile, medlynk_facility_profile | Pharmacy details, clinic details, hospital details, lab profiles |
| Patient App — Emergency | 14 | medlynk_emergency_landing, medlynk_ambulance, medlynk_fire_contact, medlynk_medical_emergency, medlynk_nearby_emergency, medlynk_offline_emergency | Emergency landing, ambulance, fire, police, offline emergency |
| Patient App — Auth & Account | 18 | medlynk_language_selection, medlynk_phone_number_entry, medlynk_otp_verification, medlynk_profile_setup, medlynk_unsupported_region, medlynk_location_selection | Language, phone entry, OTP, profile setup, location, sessions, privacy, accessibility |
| Pharmacy Workspace | 16 | medlynk_pharmacy_dashboard, medlynk_pharmacy_availability, medlynk_pharmacy_medicines, medlynk_pharmacy_team, medlynk_pharmacy_reports, medlynk_pharmacy_settings | Dashboard, availability, medicines, team, reports, settings, facility profile |
| Facility Workspaces (Clinic/Hospital/Lab) | 30 | medlynk_group8_8_* | Clinic dashboard, hospital dashboard, lab dashboard, profile management, services, hours, team, settings, reports |
| Organization Onboarding | 12 | medlynk_org_onboarding_* | Start, contact info, documents, verification flow |
| Operations Console | 38 | medlynk_group10_10_* | Dashboard, org directory, org details, verification queue, document review, approve/reject, listings, reports, users, roles, audit, analytics, settings |
| States / Errors / Edge Cases | 78 | medlynk_group11_11_* | Loading states, empty states, errors, session expired, offline, permission denied, confirmation dialogs, accessibility, responsive layouts, keyboard focus, high contrast |
| Prototypes & Validation | 27 | medlynk_group12_12_* | Clickable prototypes for patient, emergency, auth, onboarding, pharmacy, clinic/hospital/lab, operations. Plus design token validation, component variants, responsive constraints, accessibility contrast, keyboard focus, localization, icon assets, screen naming, developer annotations, final QA checklist |
| Concept Mockups (ChatGPT Image) | 13 | ChatGPT_Image_Aug_14_* | Early concept explorations — admin dashboard, registration flow, multi-tenant architecture |
| Data Trust Indicators | 7 | medlynk_stale_information, medlynk_no_availability, medlynk_temporarily_closed, medlynk_verified_listing, medlynk_public_listing, medlynk_offline_results | Stale data warnings, no availability, closed facilities, verified vs public listings, offline results |

## 1.4 Backend Code (23 API endpoints)

| File | Endpoints | Module | Status |
| --- | --- | --- | --- |
| medicineController.js | 3 | Medicine search, list, categories | Working — needs freshness in search query |
| pharmacyController.js | 5 | Register, list, get, stock update, verify | Working |
| userController.js | 4 | Request OTP, verify OTP, get/update profile | Working — SMS sandbox |
| facilityController.js | 7 | Search, get, register, specialisations, lab services, types | Working |
| homeController.js | 1 | Home screen summary — everything near patient | Working |
| dashboardController.js | 1 | Multi-tenant role-based dashboard | Working — Emergency tab added |
| emergencyController.js | 1 | Emergency numbers + nearest facilities | Working — just completed |
| smsService.js | — | Africa's Talking SMS service | Sandbox mode |
| auth.js | — | JWT protect middleware | Working |

## 1.5 Database (14 tables + 1 view)

| Table | Purpose | Records |
| --- | --- | --- |
| medicine_categories | 8 medicine categories (Analgésiques, Antibiotiques, etc.) | 8 seeded |
| medicines | Cameroon essential medicines | 15 seeded |
| pharmacies | Pharmacy profiles with GPS + listing_status | 1 (Pharmacie Centrale Akwa) |
| pharmacy_hours | Opening hours per day | Structure ready |
| pharmacy_stock | Medicine availability, price, freshness | 1 stock entry |
| users | Patient and org user accounts + multi-tenant fields | 2 test users |
| search_logs | Search analytics — what patients search for | Multiple entries |
| facility_types | 7 types (Hospital, Clinic, Lab, etc.) | 7 seeded |
| specialisations | 15 medical specialisations | 15 seeded |
| facilities | Clinics, hospitals, labs with GPS + listing_status | 1 (Hôpital Général) |
| facility_specialisations | Links facilities to their specialisations | Structure ready |
| lab_services | Lab tests with price and turnaround time | Structure ready |
| pharmacy_stock_with_freshness (VIEW) | Calculates freshness: fresh/recent/aging/stale | Auto-calculated |

# 2. What Is Complete — Verified August 25, 2026

| Milestone | Status | Evidence |
| --- | --- | --- |
| Backend API — 23 endpoints across 7 modules | DONE | All tested in Postman, committed to GitHub |
| Multi-tenant dashboard — role-based modules | DONE | Patient, pharmacy, facility, admin roles configured |
| Emergency directory endpoint | DONE | SAMU 119, Police 117, Pompiers 118, Gendarmerie 113 |
| Listing states — public/claimed/verified/suspended | DONE | Database columns added, data updated |
| Stock freshness — fresh/recent/aging/stale | DONE | Database view created, thresholds configured |
| Phone OTP authentication | DONE | Cameroon +237 normalization, JWT tokens |
| SMS integration — Africa's Talking | DONE | Sandbox working — Status: Success |
| GPS distance calculation | DONE | Haversine formula on all search endpoints |
| medlynk.me website | DONE | Live on GitHub Pages, bilingual FR/EN |
| AWS account + $1,000 Activate credits | DONE | Account 251246747198, credits valid until June 2028 |
| Professional email — founder@medlynk.me | DONE | Zoho Mail configured |
| GitHub repo — public | DONE | github.com/engrashu/medlynk-africa |
| LinkedIn updated with founder profile | DONE | linkedin.com/in/bashu24 |
| PRD approved | DONE | 26 sections, Stage 1 scope defined |
| Information Architecture approved | DONE | Platform structure, navigation, tenant model |
| Designer screens — 303 bilingual screens | DONE | Patient app, pharmacy, facility, operations, edge cases |
| 5 logo variations created | DONE | Full, icon, circular, minimal, heartbeat |
| Brand colors confirmed | DONE | Primary #00C896, Teal #0D9488, Dark #0A2A24 |

# 3. Next Development Phases — Priority Order

## Phase A — Deploy to AWS (this week)

The most critical blocker. The API runs only on the founder's laptop. No one in Cameroon can use it. $1,000 in AWS credits are sitting unused.

| # | Task | Time | Outcome |
| --- | --- | --- | --- |
| 1 | Launch EC2 instance (t3.small, Ubuntu) | 30 min | Server running on AWS |
| 2 | Install Node.js, Git, clone repo on EC2 | 20 min | Code deployed |
| 3 | Install and configure SQL Server or PostgreSQL on RDS | 45 min | Production database running |
| 4 | Configure environment variables + security groups | 20 min | API secured |
| 5 | Test all endpoints from Postman using AWS public IP | 15 min | API accessible from internet |
| 6 | Point API subdomain to EC2 (api.medlynk.me) | 15 min | Professional API URL |
| 7 | Set up PM2 process manager for auto-restart | 10 min | Server stays running 24/7 |

## Phase B — Update medicine search with freshness + listing status (1 hour)

The search query needs to include freshness indicators and filter by listing_status. The database changes are done; the controller code needs one query update.

- Add freshness, hours_since_update, and listing_status to search results

- Sort by: verified first, fresh stock first, then by distance

- Filter out pharmacies with listing_status = 'suspended'

## Phase C — Seed real Douala data (2–3 hours)

The platform currently has 1 pharmacy, 1 hospital, and 15 medicines. A pilot needs at least 10 pharmacies and 5 facilities with real GPS coordinates and phone numbers.

| # | Data to seed | Source | Fields needed |
| --- | --- | --- | --- |
| 1 | 10 real Douala pharmacies | Google Maps + field visits | Name FR/EN, address, GPS, phone, WhatsApp, quarter |
| 2 | 5 real Douala hospitals/clinics | Google Maps + phone calls | Name FR/EN, type, address, GPS, emergency, specialisations |
| 3 | 3 real Douala laboratories | Google Maps | Name FR/EN, services, prices, turnaround |
| 4 | 30 additional medicines | WHO essential medicines list | Name FR/EN, generic, dosage, strength, category, prescription required |
| 5 | Stock data for seeded pharmacies | Phone calls to pharmacies | Medicine, quantity, price, availability |

## Phase D — React Native mobile app (2–3 weeks)

Build the patient-facing Android app using the designer screens as the specification. The app connects to the AWS-deployed API.

| # | Screen | Designer Reference | API Endpoint |
| --- | --- | --- | --- |
| 1 | Splash + Language selection | medlynk_language_selection_en/fr | — |
| 2 | Phone registration + OTP | medlynk_phone_number_entry, medlynk_otp_verification | POST /api/users/request-otp, verify-otp |
| 3 | Home screen | Patient_Home.png | GET /api/home |
| 4 | Search — medicine + facility | Active_Medicine_Search, search_a_facility | GET /api/medicines/search |
| 5 | Results list + map toggle | medlynk_pharmacy_availability_results | GET /api/medicines/search |
| 6 | Pharmacy profile | medlynk_pharmacy_profile_en | GET /api/pharmacies/:id |
| 7 | Facility profile | medlynk_facility_profile_en | GET /api/facilities/:id |
| 8 | Emergency landing | medlynk_emergency_landing_en | GET /api/emergency |
| 9 | Emergency contacts detail | medlynk_medical_emergency_contact, ambulance, fire | GET /api/emergency |
| 10 | Profile + settings | medlynk_profile_setup, privacy, accessibility | GET/PUT /api/users/profile |

## Phase E — Pharmacy web dashboard (2 weeks)

Build the pharmacy workspace using the designer screens. This is a responsive web app, not mobile.

- Dashboard with freshness stats (medlynk_pharmacy_dashboard)

- Availability/stock management (medlynk_pharmacy_availability_workspace)

- Medicine catalog management (medlynk_pharmacy_medicines_workspace)

- Team management (medlynk_pharmacy_team_workspace)

- Reports (medlynk_pharmacy_reports_workspace)

- Settings + facility profile (medlynk_pharmacy_settings_workspace)

## Phase F — Operations console (2 weeks)

Build the admin operations console using the group 10 designer screens.

- Operations dashboard (medlynk_group10_10_1)

- Organization directory + details (medlynk_group10_10_2, 10_3)

- Verification queue + document review (medlynk_group10_10_4, 10_5, 10_6)

- Approve/reject flows (medlynk_group10_10_7, 10_8, 10_9)

- Public listing management (medlynk_group10_10_10, 10_11)

- User reports queue (medlynk_group10_10_12, 10_13)

- Users, roles, permissions (medlynk_group10_10_15, 10_16)

- Audit log + analytics (medlynk_group10_10_18, 10_19)

## Phase G — Organization onboarding + facility claiming (1 week)

Build the multi-step onboarding flow using the designer screens.

- Start screen (medlynk_org_onboarding_start)

- Contact information (medlynk_org_onboarding_contact)

- Document upload (medlynk_org_onboarding_documents)

- Verification status (medlynk_org_onboarding_verification)

## Phase H — Go live on Africa's Talking (1 day)

Switch SMS from sandbox to live. Fund account with 5,000 FCFA (~$8 USD = 400 SMS). Change AT_USERNAME in .env from 'sandbox' to your real username.

## Phase I — Pilot launch in Douala (ongoing)

Onboard first 10 pharmacies and 5 facilities in Akwa, Bonamoussadi, Deido, Bonapriso, and Bonanjo. Train pharmacy staff on the dashboard. Collect data for grant applications and the PRD's success criteria.

# 4. Recommended Execution Order

| # | Phase | What | Timeline | Dependency |
| --- | --- | --- | --- | --- |
| 1 | A | Deploy backend to AWS EC2 | This week | None — do first |
| 2 | B | Update search with freshness + listing status | This week | After A |
| 3 | C | Seed 10 real Douala pharmacies + 5 facilities | This week | After A |
| 4 | D | Build React Native patient app | Weeks 2–4 | After A + C |
| 5 | E | Build pharmacy web dashboard | Weeks 3–5 | After A + D |
| 6 | H | Go live on Africa's Talking SMS | When app is ready | Before pilot |
| 7 | F | Build operations console | Weeks 5–7 | After E |
| 8 | G | Build organization onboarding flow | Week 6 | After F |
| 9 | I | Pilot launch — 10 pharmacies in Douala | Week 8+ | After D + E + H |

MedLynk Africa — Connecting Healthcare Access — Douala, Cameroon