MEDLYNK AFRICA

Remote Operating Model + Agile Implementation

Founder in USA (2027)  •  Local Team in Douala  •  Simple & Practical

# 1. Remote Operating Model (From 2027)

You lead product and technology from the US. A small local team in Douala owns relationships, onboarding and daily operations. You travel to Cameroon 2–4 times per year.

## Roles & Responsibilities

| Role | Location | Main Responsibilities |
| --- | --- | --- |
| Founder / CEO | USA (remote) | Product, architecture, AWS, strategy, investors, major decisions |
| Operations Coordinator | Douala (full-time) | Facility onboarding & retention, stock follow-up, local issues, weekly reporting |
| Junior Developer | Douala or remote | Bug fixes, small features, monitoring, under your guidance |
| Marketing / Community | Douala (part-time → FT) | Local awareness, events, social media, patient acquisition support |

## Communication Rhythm

- Daily: WhatsApp group for urgent operational issues only

- Weekly: 45–60 min video call (Ops Coordinator + you) — review KPIs and blockers

- Bi-weekly: Short product/dev sync if Junior Developer is active

- Monthly: Deep-dive review (revenue, churn, roadmap, cash)

- Quarterly: Your trip to Douala (1–3 weeks) focused on onboarding and team coaching

## Tools (Keep Simple)

- WhatsApp Business — daily operations and facility communication

- Notion or Google Docs — shared handbook, onboarding scripts, meeting notes

- GitHub + Linear (or simple Trello) — tasks and bugs

- Google Meet / Zoom — weekly calls

- Admin dashboard + Postman — you monitor everything remotely

- Wave or simple spreadsheet — monthly financial reconciliation

# 2. Weekly Reporting Template

The Operations Coordinator sends this every Monday (or Sunday evening). You reply with priorities for the week.

WEEKLY OPS REPORT — Week of [Date]

- 1. Active paying facilities this week: __ / Target: __

- 2. New facilities onboarded: __  |  Facilities that stopped updating stock: __

- 3. Total medicine searches (from dashboard): __

- 4. Top 3 issues this week (and status)

- 5. Cash / Mobile Money received this week: __ FCFA

- 6. Blockers that need Founder decision

- 7. Focus for next week (3 priorities max)

Keep it to one page. No long essays. Numbers + clear asks.

# 3. Operations Coordinator — Job Description

Title: Operations Coordinator  |  Location: Douala  |  Reports to: Founder (remote)

## Mission

Own the day-to-day success of Medlynk in Douala: keep facilities active, stock data fresh, and patients getting value — while the Founder leads product from the US.

## Key Responsibilities

- Onboard new pharmacies, clinics and hospitals (visits, training, WhatsApp setup)

- Follow up daily/weekly so facilities keep their stock updated

- Monitor the admin dashboard and flag problems early

- Handle first-level patient and facility support (WhatsApp)

- Prepare and send the Weekly Ops Report every Monday

- Support local marketing events and community activation

- Manage a small cash/Mobile Money float with monthly reconciliation

- Escalate only real blockers to the Founder

## Requirements

- Based in Douala, reliable, smartphone + laptop

- Strong French (English is a plus)

- Comfortable with WhatsApp Business, Google tools, basic spreadsheets

- Trustworthy with money and facility relationships

- Previous experience in sales, operations, pharmacy, or community work preferred

- Can work independently and report clearly

## Compensation (Year 2 range)

100,000 – 150,000 FCFA / month + possible small performance bonus tied to active facilities and retention. Start with clear 3-month trial.

# 4. Agile Model Implementation (Simple & Lightweight)

We do not need full Scrum ceremonies. We use a lightweight agile rhythm that works for a 2–4 person team with a remote founder.

## Core Principles

- Work in short cycles (1 or 2 weeks)

- Always have a visible list of priorities

- Talk often, document only what is useful

- Ship small improvements continuously

- Founder decides product direction; local team decides daily execution

## The Rhythm We Will Use

| Cadence | What Happens | Who |
| --- | --- | --- |
| Weekly Planning | Review last week numbers + pick max 5 priorities for the new week | Founder + Ops Coordinator (call) |
| Daily Stand-up (async) | Short WhatsApp update: Done / Doing / Blocked | Local team (Founder reads) |
| Weekly Review | Look at KPIs, what worked, what to change | Founder + Ops Coordinator |
| Bi-weekly Dev Sync | Bugs fixed, small features, technical blockers | Founder + Junior Developer |
| Monthly Retro | What should we start / stop / continue? | Whole small team |

## Backlog & Tools

- One shared board (Trello or Linear free tier) with 4 columns: Backlog | This Week | Doing | Done

- Founder owns the product backlog (features, technical debt)

- Ops Coordinator owns the operations backlog (onboarding list, follow-ups)

- Never more than 5–7 items in “This Week” — focus beats busyness

## Definition of Done (examples)

- Facility onboarded = trained + stock entered + appears correctly in patient search

- Feature done = tested on staging + live on production + short note in changelog

- Week done = Weekly Ops Report sent + priorities for next week agreed

# 5. Transition Timeline (Before You Leave)

- Month –6 to –4: Hire Operations Coordinator while you are still in Douala

- Month –4 to –2: Work side-by-side — you train, they execute, you correct

- Month –2 to 0: Coordinator runs daily operations; you only supervise and decide

- Departure: Full remote mode starts. First trip planned 6–8 weeks later

- Ongoing: 2–4 trips per year + strict weekly rhythm

# 6. Success Metrics (What You Watch from the US)

- Number of active facilities (updated stock in last 7 days)

- Facility retention rate after free period

- Weekly medicine searches

- Monthly recurring revenue collected

- Response time to facility issues

- Cash position and float reconciliation

Keep the system simple. The goal is not perfect process — it is reliable execution in Douala while you build the product and raise resources from the US.

Medlynk Africa — Remote-ready from Day 1

medlynk.me • founder@medlynk.me • July 2026