MEDLYNK AFRICA

SARL • Connecting Healthcare Access

FULL TECHNICAL & INVESTMENT PLAN

3-Year Roadmap | June 2026 — June 2029 | Version 4.0 | July 2026

# 1. Executive Summary

Medlynk Africa is a bilingual multi-tenant healthcare access platform. Patients find medicines and facilities in real time. Pharmacies, clinics and hospitals manage stock and visibility on one shared platform.

This plan reflects verified progress as of July 2026.

## Already Built

- Live site medlynk.me (bilingual FR/EN)

- 21 working API endpoints (medicines, pharmacies, users, facilities, home)

- Phone OTP + JWT authentication for Cameroon +237 numbers

- GPS distance-sorted search + facility directory (15 specialisations)

- $1,000 AWS Activate credits secured (valid to June 2028)

- Africa's Talking SMS sandbox live for MTN & Orange

## Financial Snapshot

| Metric | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Paying facilities | 10–20 | 50–100 | 100–150+ |
| Monthly fee (FCFA) | 20–25k | 20–25k | 20–25k |
| Monthly revenue (end) | 0–100k | 700k–1.2M | 2–2.5M+ |
| Cities | Douala | Douala + Yaoundé | + Bafoussam |

# 2. The Problem

- Patients visit 3–5 pharmacies per prescription with no stock visibility

- Up to 30% of medicines in sub-Saharan Africa are counterfeit or substandard

- No real-time medicine availability system exists in Cameroon or CEMAC

- Facility information is fragmented; lab results remain paper-based

# 3. Solution & Architecture

One platform. Many roles. Instant access. Access = Identity + Tenant + Role + Permissions. Frontend builds navigation from the API permission response.

## Account Types

- Patient • Pharmacy • Clinic / Hospital • Laboratory • Insurance • Government

## Technology

- Mobile: React Native (Expo) | Web: React + Tailwind | API: Node.js + Express (21 endpoints live)

- DB: SQL Server → AWS RDS | Auth: Phone OTP + JWT | SMS: Africa's Talking | Cloud: AWS (credits)

# 4. Revenue Model

2-year facility partnership contracts:

- Months 1–6: completely free (onboarding + visibility)

- Months 7–24: 20,000–25,000 FCFA per month

- Same rate for every facility. Patients never pay. Ranking is never for sale.

- Payment via MTN Mobile Money or Orange Money

# 5. 3-Year Roadmap

## Year 1 — Build & Pilot (Jun 2026 – Jun 2027)

- MVP: medicine search + facility directory + pharmacy & clinic dashboards

- Onboard 10–20 facilities in Douala • Closed beta → public launch

- First paying facilities from early 2027

## Year 2 — Scale (Jul 2027 – Jun 2028)

- 50–100 facilities • Yaoundé launch • First 3 hires • SARL conversion

## Year 3 — Expansion (Jul 2028 – Jun 2029)

- 100–150+ facilities • Bafoussam • Delivery network • Lab results + prescription vault

# 6. Budget (FCFA approx)

| Category | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Cloud (AWS) | 0 (credits) | ~1.4M | ~3.8M |
| SMS & Notifications | ~180k | ~480k | ~960k |
| Team / Salaries | 0 | ~3.4M | ~6M |
| Marketing & Onboarding | ~1.1M | ~1.2M | ~2M |
| Legal, Office, Tools, Buffer | ~700k | ~3M | ~5M |
| TOTAL (approx) | ~2.0–2.5M | ~9–10M | ~17–18M |

# 7. Founder

Ashu Betrand Njoh — IT professional, community pastor (since 2019), bilingual FR/EN/Pidgin. GPA 3.97 Ensign College (BYU Pathway). Certs: IT Support, IT Professional, Project Management. Preparing CompTIA Security+ and AWS Solutions Architect.

# 8. Risks & Mitigation

- Adoption → 6 months free + WhatsApp fallback + founder-led onboarding

- Data quality → Admin monitoring + verified badges

- Competition → Multi-tenant depth + community trust + speed of launch

- Solo founder → Full documentation + first hires planned Month 13

# 9. Next 60 Days

- Lock multi-tenant IAM (Identity + Tenant + Authorization)

- Finish Patient App + Pharmacy/Clinic dashboards

- Onboard first 8–12 facilities in Douala

- Deploy production on AWS with secured credits

- Closed beta → Public launch in Douala

Medlynk Africa — Building the Healthcare Infrastructure Central Africa Deserves

medlynk.me • founder@medlynk.me • Douala, Cameroon