Claim offer

Yesterday 7:18 PM

A health infrastructure like medlynk, what are the steps to bring the project to reality. Professional

If you want MedLynk to become a true national healthcare infrastructure rather than just another health app, you should think of it the way countries think about roads, electricity, or banking infrastructure. The goal is to become the platform that connects every healthcare stakeholder—patients, hospitals, clinics, pharmacies, laboratories, insurers, NGOs, employers, and eventually government.

A professional roadmap would look like this:

Phase 1: Vision and Strategy (2–3 months)

Define MedLynk's mission, vision, and long-term objectives.

Establish:

- The healthcare problems being solved

- The target users

- Revenue model

- Governance structure

- Five- to ten-year roadmap

Deliverables:

- Business Plan

- Product Strategy

- Technical Architecture

- Financial Model

- Risk Assessment

Phase 2: Market Research & Validation (2 months)

Conduct research across Cameroon.

Interview:

- Hospitals

- Clinics

- Pharmacies

- Laboratories

- Patients

- Doctors

- Nurses

- Ministry of Public Health

- Insurance companies

Validate:

- Existing workflows

- Current pain points

- Technology adoption

- Internet availability

- Pricing willingness

The objective is to build what the market truly needs rather than what you assume it needs. WHO recommends designing digital health systems around real health system needs and interoperability rather than isolated applications.

Phase 3: Legal & Regulatory Foundation

Before nationwide deployment:

- Register the company

- Protect intellectual property

- Draft Terms of Service

- Privacy Policy

- Data Protection Policy

- Healthcare compliance framework

- Information Security Policy

- Business continuity and disaster recovery plans

Create an advisory board including:

- Doctors

- Pharmacists

- Lawyers

- Cybersecurity professionals

- Health informatics experts

Phase 4: Technical Architecture

Build MedLynk as cloud-native microservices.

Core infrastructure:

- Identity Management

- Patient Registry

- Provider Registry

- Facility Registry

- Pharmacy Registry

- Laboratory Registry

- Electronic Health Records

- Appointment Service

- Messaging Service

- Notification Engine

- Payment Gateway

- Analytics Platform

- API Gateway

- Audit Logging

- Consent Management

Everything should communicate through secure APIs.

Phase 5: Build the Minimum Viable Platform (6–9 months)

Start with a focused feature set.

Individual App

- Registration

- Digital health profile

- Find hospitals

- Find pharmacies

- Find laboratories

- Appointment booking

- Medical records

- Notifications

Provider Portal

- Patient management

- Appointments

- Electronic medical records

- Billing

- Reporting

Pharmacy Portal

- Medicine inventory

- Prescription management

Laboratory Portal

- Test requests

- Digital results

Phase 6: Security First

Healthcare data is highly sensitive.

Implement:

- End-to-end encryption

- Multi-factor authentication

- Role-based access control

- Audit logs

- Backup strategy

- Disaster recovery

- Security monitoring

- Regular penetration testing

Security must be treated as a core product feature, not an afterthought.

Phase 7: Pilot Program (3–6 months)

Select one city (for example, Douala).

Partner with:

- 5 hospitals

- 20 clinics

- 30 pharmacies

- 10 laboratories

Measure:

- User adoption

- System uptime

- Patient satisfaction

- Provider satisfaction

- Operational improvements

Phase 8: National Expansion

Expand region by region.

Suggested onboarding order:

- Hospitals

- Clinics

- Pharmacies

- Laboratories

- Ambulance services

- Insurance companies

- Employers

- NGOs

- Government agencies

Phase 9: Monetization

Multiple revenue streams reduce risk:

- Monthly SaaS subscriptions for facilities

- Verification badges

- Premium provider profiles

- Telemedicine fees

- Insurance integrations

- Enterprise solutions

- Analytics dashboards

- API licensing

- Advertising for compliant health services

- Payment processing fees

Phase 10: Build the Healthcare Ecosystem

Ultimately MedLynk should function as digital public infrastructure for healthcare, connecting many participants rather than operating as a standalone application. This approach aligns with emerging international guidance on national digital health architecture and interoperability.

Future integrations could include:

- National health ID

- Electronic prescriptions

- Telemedicine

- Vaccination records

- Blood bank network

- Ambulance dispatch

- Wearables

- AI clinical decision support

- Public health reporting

- Cross-border health records

Team You'll Need

- Chief Executive Officer

- Chief Technology Officer

- Product Manager

- Health Informatics Specialist

- UI/UX Designers

- Frontend Developers

- Backend Developers

- Mobile Developers

- DevOps Engineers

- Cybersecurity Engineers

- QA/Test Engineers

- Data Engineers

- AI Engineers

- Legal & Compliance Officer

- Clinical Advisory Board

- Business Development Team

- Customer Success Team

Five-Year Vision

Year 1: Build and validate the platform.

Year 2: Scale across Cameroon and onboard thousands of users and hundreds of healthcare facilities.

Year 3: Integrate insurance, payments, laboratories, and pharmacies nationwide.

Year 4: Expand into Central African countries.

Year 5: Position MedLynk as the regional digital health infrastructure, offering APIs that governments, insurers, hospitals, startups, and researchers can securely build upon.

Cameroon's own national digital health strategy emphasizes leadership, legislation, interoperability, digital infrastructure, and partnerships as the foundation for scaling digital health nationwide, making these priorities especially relevant for MedLynk.

Top of Form

Bottom of Form

Claim offer

Today 2:48 PM

In building medlynk, we can start we the user, pharmacies management, hospital, clinic management, emergency board, all including verifications and storage on boarding or it is too much

I don't think it's too much if you separate the product from the rollout.

For MedLynk, you're not building "many products." You're building one healthcare infrastructure with different user portals that share the same backend.

A practical Phase 1 could include:

- Individual Users

  - Registration & login

  - Personal health profile

  - Find hospitals, clinics, pharmacies, and labs

  - Digital health record storage

  - Verified healthcare providers

  - Appointments

- Pharmacy Management

  - Pharmacy registration

  - Verification badge

  - Staff management

  - Inventory

  - Prescription management

  - Patient history

- Hospital & Clinic Management

  - Facility onboarding

  - Verification

  - Patient registration

  - Electronic medical records

  - Appointment scheduling

  - Billing (basic)

  - Staff accounts

- Emergency Module

  - Emergency request button

  - Nearby verified hospitals

  - Ambulance directory (where available)

  - Emergency contacts

  - Live emergency dashboard

- Platform Administration

  - Verify facilities

  - Verify healthcare professionals

  - Review onboarding requests

  - Analytics

  - User and organization management

This is ambitious, but the key is to release features progressively.

A roadmap could look like this:

- Version 1.0 (3–6 months): User app, facility directory, onboarding, verification, document storage, appointments.

- Version 1.5: Pharmacy management.

- Version 2.0: Hospital and clinic management system.

- Version 2.5: Emergency services and dispatch dashboard.

- Version 3.0: Insurance, payments, government integration, national health records, APIs for third parties.

Given your vision, I would also prioritize building the verification and onboarding system first. Once hospitals, clinics, pharmacies, and labs are onboarded—even before they adopt the full management system—you immediately create value by giving users a comprehensive, trusted healthcare directory. Facilities can later upgrade to the management software without needing to be added from scratch.

That strategy aligns well with your goal of making MedLynk a healthcare access infrastructure rather than just another hospital management system.

Yes. The best approach is not to ask people to type GPS coordinates manually. Instead, use the phone's location services.

Option 1 (Recommended): "Use Current Location"

When a pharmacy, hospital, or clinic is onboarding:

- They enter their basic details.

- They tap "Set My Location."

- MedLynk asks for permission to access the device's location.

- The app automatically captures:

  - Latitude

  - Longitude

  - Accuracy (e.g., ±5 meters)

- The location is shown on a map for confirmation.

- They tap Confirm Location.

This is the fastest and most accurate method.

Option 2: Pin on the Map

If the person is not physically at the facility:

- Search for the facility by name or address.

- Display a map.

- Let them drag a pin to the exact building.

- Save the pin's latitude and longitude.

This works well for administrators adding facilities remotely.

Option 3: MedLynk Admin Onboarding

For your initial rollout of 50–100 pharmacies and 100–200 hospitals/clinics:

- Your team creates the listing.

- Search for the facility on a map.

- Drop the pin.

- Save the coordinates.

- Mark the profile as Public Listing.

Later, the facility can claim its profile and update the information.

Who can upload information?

I recommend four levels of contributors:

- MedLynk Admin – Creates and edits public listings.

- Facility Owner/Admin – Claims the profile and manages all information.

- Authorized Staff – Updates hours, services, contacts, etc.

- Users/Patients – Cannot edit directly but can suggest corrections (e.g., wrong phone number, changed address, closed facility).

This keeps your data reliable while still allowing the community to help improve it.

A scalable strategy

Since your goal is to become Cameroon's healthcare infrastructure, I would launch with three profile states:

- Public Listing – Created by MedLynk using publicly available information.

- Claimed – The organization has taken ownership of the profile.

- Verified – The organization has completed your verification process.

This lets you quickly build a nationwide directory while giving facilities a clear path to becoming active participants in the MedLynk ecosystem.

Create the listing then with the app

Yes. I think creating the listings directly in the app is the right approach for MedLynk.

Here's how the workflow could look:

MedLynk Admin – Create Facility

Step 1: Basic Information

- Facility Name

- Facility Type

  - Hospital

  - Clinic

  - Pharmacy

  - Laboratory

- Description

- Logo/Photo (optional)

Step 2: Contact Information

- Phone Number

- WhatsApp

- Email

- Website (optional)

Step 3: Location

- Country (Cameroon)

- Region

- Division

- Subdivision

- City

- Neighborhood

- Street Address

Step 4: GPS Location

Buttons:

- 📍 Use Current Location

- 🗺️ Pick on Map

The selected latitude and longitude are saved automatically.

Step 5: Services

Select all that apply:

- General Consultation

- Emergency

- Laboratory

- Pharmacy

- Maternity

- Pediatrics

- Surgery

- Dental

- Eye Care

- Imaging

- Vaccination

- Others

Step 6: Operating Hours

- Monday–Sunday schedule

- 24/7 toggle

Step 7: Photos

Upload:

- Front entrance

- Reception

- Building

- Pharmacy (if applicable)

Step 8: Status

- Public Listing (default)

- Claimed

- Verified

Tap Create Listing.

What users will see

When someone searches "Hospitals near me", they'll see:

- Facility Name

- Type

- Distance

- Open/Closed

- Phone Number

- Directions

- Services

- Photos

- Status (Public Listing / Claimed / Verified)

My recommendation

Because your goal is to onboard hundreds and eventually thousands of facilities, don't make this a web-only admin process.

Instead:

- Build the same onboarding flow into the MedLynk app.

- Give MedLynk staff an Admin role that unlocks the "Create Facility" screen.

- Later, allow facility owners to claim their listing by providing proof of ownership. Once approved, management of that profile transfers to them while the listing and its history remain intact.

This design is scalable and will support your long-term vision of making MedLynk the national healthcare directory and infrastructure platform.

The app doesn't need to be on at what level can this go should the app be on play store or app store already

No. The app does not need to be on the Play Store or App Store to start onboarding facilities.

In fact, many startups spend months building their database before launching publicly.

You can go through these stages:

Stage 1 – Internal MVP (Recommended)

- Admin login only.

- MedLynk team can create and edit facility listings.

- GPS capture.

- Photos.

- Search.

- No public users yet.

This can be installed directly on your team's Android phones (APK) or run as a web app. No Play Store or App Store release is needed.

Stage 2 – Private Beta

- Invite a small group of users (50–500).

- Test searching for pharmacies, hospitals, and clinics.

- Fix bugs.

- Continue onboarding more facilities.

Stage 3 – Public Launch

Release on:

- Google Play Store

- Apple App Store

By then, users should already find hundreds of healthcare facilities in the app, making it immediately useful instead of looking empty.

What I would do for MedLynk

- Build the admin onboarding module.

- Onboard 200–300 healthcare facilities.

- Verify that locations, phone numbers, and services are accurate.

- Test with a small group of users.

- Launch publicly.

This creates a much stronger first impression because users can search for nearby facilities from day one.

Given your vision for MedLynk as a healthcare infrastructure platform, I would even separate it into three applications over time:

- MedLynk Admin – Used by your internal team to onboard and manage facilities.

- MedLynk Facility – Used by hospitals, clinics, pharmacies, and labs to claim profiles and use management features.

- MedLynk User – Used by the public to search for facilities, book appointments, store health records, and access healthcare services.

This separation keeps each experience focused while all three apps connect to the same backend infrastructure.

Top of Form

Bottom of Form

Claim offer

Yes. In fact, at this stage, I would recommend pausing backend development until your product is properly designed.

With a platform as ambitious as MedLynk (patients, hospitals, pharmacies, laboratories, appointments, EHR, maps, messaging, payments, organization management, multi-tenancy, etc.), the UI/UX is no longer just about making the app look good—it becomes the blueprint for the backend and APIs.

A professional product development sequence would look like this:

- Requirements Documentation

  - Finalize the 50+ features.

  - Define exactly what each feature does.

  - Decide what belongs in Version 1 (MVP), Version 2, and later releases.

- User Flows

  - Map every journey:

    - Patient registration

    - Organization onboarding

    - Finding a hospital

    - Booking appointments

    - Pharmacy ordering

    - Viewing medical records

    - Payments

    - Emergency access

    - etc.

- Wireframes

  - Low-fidelity layouts for every screen.

  - Focus on functionality, not colors.

- High-Fidelity Mockups (Figma)

  - Professional UI design.

  - Every button, form, card, icon, and navigation is defined.

- Interactive Prototype

  - Clickable prototype.

  - Test the experience before writing code.

- Backend & API Design

  - Once screens are finalized, define:

    - Database schema

    - API endpoints

    - Authentication

    - Permissions

    - Roles

    - Integrations

- Development

  - Backend

  - Mobile app

  - Admin dashboard

  - Testing

For MedLynk specifically, I would organize the designs into modules such as:

- Authentication

- Patient App

- Hospital Dashboard

- Pharmacy Dashboard

- Laboratory Dashboard

- Organization Management

- Admin Panel

- Maps & Discovery

- Medical Records

- Appointments

- Payments

- Notifications

- Messaging

- Settings

Each module can then be broken down into its individual screens.

Since you've already identified more than 50 features, the next deliverable should not be code—it should be a complete Figma prototype. A developer should be able to build the platform by following the designs without having to guess how a screen or workflow should work.

Given the scale of MedLynk, I would also recommend creating a Product Requirements Document (PRD) alongside the designs. The PRD defines the functionality of every feature, while the Figma mockups show how users interact with it. Together, these become the foundation for your backend architecture, APIs, and mobile development.

Before talking about figma I was thinking of using ai between grok plus and Chatgpt plus which is best, then for figma, I don't know how to use it , concerning icons since I have a the colorations already, tell me more

Given what I know about MedLynk, your goal isn't just to make attractive screens—you want to design a healthcare platform with dozens of interconnected workflows. That changes which AI is the better fit.

AI: ChatGPT Plus vs. Grok Plus

For product design, planning, software architecture, API design, database design, UX thinking, and technical documentation, I would choose ChatGPT Plus.

ChatGPT Plus is particularly strong at:

- Breaking large systems into modules.

- Designing user flows.

- Creating PRDs (Product Requirements Documents).

- Designing databases and APIs.

- Generating prompts for Figma AI.

- Reviewing and improving designs.

- Maintaining consistency across 100+ screens.

Grok Plus is useful for brainstorming and coding discussions, but for a project as structured as MedLynk, ChatGPT Plus is generally the stronger choice.

If your budget only allows one subscription, I would prioritize ChatGPT Plus.

You do NOT need to know Figma before starting

Many founders don't design professionally. Instead, they:

- Describe what they want.

- Use AI to generate layouts.

- Refine them.

- Hand them to developers.

Your job is to know how the product should work, not necessarily how to draw every element manually.

Your workflow could be

Step 1
Finalize every feature.

Step 2
For each feature, ask ChatGPT to generate:

- User flow

- Screen list

- Components

- Button behavior

- Validation rules

Step 3
Use those descriptions to create the screens in Figma.

Step 4
Review and improve the prototype.

Only after this do you build the backend.

Icons

Don't draw icons yourself.

Use professional icon libraries such as:

- Material Symbols

- Lucide

- Heroicons

- Phosphor Icons

Choose one icon library and use it consistently across the entire platform.

Healthcare apps typically use simple outlined icons because they are clean and easy to recognize.

Colors

Since you've already chosen your brand colors, the next step is to define a design system, including:

- Primary color

- Secondary color

- Success (green)

- Warning (orange)

- Error (red)

- Information (blue)

- Background

- Surface (cards)

- Text colors

- Border colors

This ensures every screen looks consistent.

Components

Instead of designing every screen from scratch, create reusable components such as:

- Buttons

- Text fields

- Search bars

- Cards

- Hospital cards

- Pharmacy cards

- Appointment cards

- Bottom navigation

- Top app bar

- Side menu

- Profile avatar

- Medical record cards

These components are reused throughout the app, making future changes much easier.

My recommendation for MedLynk

Because MedLynk is becoming a national healthcare infrastructure, I would invest time in building it like a professional software company would:

- Product Requirements Document (PRD)

- Information Architecture

- User Flows

- Design System

- Component Library

- Wireframes

- High-fidelity Figma designs

- Interactive prototype

- Database design

- API specification

- Backend development

- Mobile app development

- Testing

- Launch

Following this sequence reduces costly redesigns and helps ensure the backend, APIs, and mobile apps all align with a well-defined product vision.

What prompt can I send to chatgpt plus to take the role of the best design with quality on every instructions I give to it

For a project like MedLynk, don't rely on one huge prompt forever. Instead, create a master system prompt that defines ChatGPT's role, then give it feature-specific tasks one at a time. This produces much higher-quality results.

Here is a strong master prompt you can use:

MedLynk Product Design AI System Prompt

You are the Lead Product Designer, Senior UX Researcher, Healthcare UI/UX Expert, Design System Architect, and Product Manager for MedLynk.

Your responsibility is to design a world-class healthcare platform comparable in quality, usability, accessibility, scalability, and consistency to products from Apple, Google, Microsoft, Stripe, Airbnb, Uber, and leading healthcare technology companies.

Treat every request as if MedLynk will serve millions of users across Africa and eventually globally.

Your Objectives

For every feature I request, produce enterprise-grade product design documentation before any coding.

Always think through:

- User experience

- Simplicity

- Accessibility (WCAG)

- Healthcare compliance considerations

- Mobile-first design

- Scalability

- Security and privacy by design

- Performance

- Consistency

- Reusability

Never make assumptions. If information is missing, identify it clearly.

For every feature, provide the following:

1. Purpose

Explain what problem the feature solves.

2. Users

Identify all user roles that interact with it.

3. User Stories

Provide complete user stories.

4. Functional Requirements

Describe exactly what the system must do.

5. Edge Cases

Identify unusual situations and how they should be handled.

6. Screen List

List every required screen.

7. User Flow

Describe the complete user journey step by step.

8. Screen Specifications

For every screen include:

- Header

- Navigation

- Buttons

- Forms

- Icons

- Cards

- Lists

- Search

- Filters

- Empty states

- Loading states

- Error states

- Success states

- Confirmation dialogs

- Accessibility considerations

9. Component List

Identify reusable UI components.

10. Design Recommendations

Recommend layouts, spacing, typography, hierarchy, and interaction patterns.

11. Figma Instructions

Explain exactly how the screen should be built in Figma, including Auto Layout, constraints, spacing, reusable components, variants, and naming conventions.

12. API Requirements

List every backend endpoint required.

13. Database Requirements

Identify the data that needs to be stored.

14. Validation Rules

Define all validation and business rules.

15. Security Requirements

Explain permissions, authentication, authorization, encryption, and privacy considerations.

16. Developer Notes

Provide implementation guidance.

17. Testing Checklist

List functional, usability, accessibility, and edge-case tests.

Design Standards

Always use:

- 8-point spacing system

- Modern healthcare UI

- Material Design principles where appropriate

- Mobile-first responsive layouts

- Consistent typography

- Consistent iconography

- Clear visual hierarchy

- Minimal cognitive load

- Reusable components

- Design tokens for colors, spacing, typography, and shadows

Response Style

Do not give short answers.

Think like an experienced product team.

If a feature is large, divide it into logical phases.

Always explain design decisions.

If there are multiple possible approaches, compare them and recommend the strongest option with reasons.

Maintain consistency with every previous MedLynk feature so the entire platform behaves like one unified product.

Then, instead of asking for the whole app at once, give focused prompts like:

- "Design the Patient Registration module."

- "Design the Hospital Search and Discovery module."

- "Design the Pharmacy Dashboard."

- "Design the Appointment Booking flow."

- "Design the Emergency Services module."

This approach will produce more consistent, professional results than asking for all 50+ features in a single request.

One additional recommendation: if you're serious about making MedLynk a flagship healthcare platform, keep a single ChatGPT Plus conversation dedicated only to MedLynk. That helps maintain continuity in terminology, components, user flows, and design decisions as the project grows.

Top of Form

Bottom of Form

. Add project instructions

Paste something like this into the Project Instructions:

You are the Lead Product Designer, Chief Technology Officer, Healthcare Systems Architect, UX Researcher, UI/UX Designer, Solution Architect, DevOps Engineer, Product Manager, Business Strategist, and Startup Advisor for MedLynk.

Every response must be production-grade, scalable, and enterprise-ready.

Design everything using modern healthcare standards similar to Epic, Cerner, Google Health, Apple Health, NHS, and leading global healthcare platforms.

Prioritize simplicity, accessibility, security, HIPAA/GDPR-inspired privacy principles, scalability, and excellent user experience.

Before creating any screen or feature, analyze how it integrates with the entire MedLynk ecosystem.

Never produce placeholder-quality work. Every design should be developer-ready and suitable for Figma implementation.

Always think several steps ahead and suggest improvements where appropriate.

4. Organize the project

Create chats such as:

- 📱 User Mobile App

- 🏥 Hospital Dashboard

- 💊 Pharmacy Dashboard

- 🧪 Laboratory Dashboard

- 🚑 Emergency Services

- 👨‍⚕️ Doctor Portal

- 👤 Patient Portal

- 🎨 UI/UX Design System

- 📐 Figma Screens

- 🗄️ Database & APIs

- ☁️ Cloud Architecture

- 📈 Business Strategy

- 🚀 Launch & Marketing

5. Upload your files

Add all MedLynk resources into the project:

- Feature list

- Brand colors

- Logo

- User flows

- Requirements

- Documents

- Landing page screenshots

- Wireframes

- Figma exports

- API documentation

My recommendation

Since you've mentioned that MedLynk already has 50+ features and you want to build it professionally, create one dedicated ChatGPT Project for MedLynk and keep everything related to the platform inside it. That will make it much easier to maintain consistent design, architecture, and planning as the project grows.

That's a great question. The distinction is important because it affects how organized your work stays over the next several years.

Think of it this way:

- Project = The company

- Chats = Departments within the company

For MedLynk:

One Project

MedLynk Healthcare Infrastructure

Inside that single project, you create many chats, for example:

- 🏠 Product Vision & Roadmap

- 🎨 Design System

- 📱 Authentication (Login, Registration, OTP)

- 🏥 Hospital Module

- 💊 Pharmacy Module

- 🧪 Laboratory Module

- 🚑 Emergency Services

- 📅 Appointment Booking

- 💳 Payments

- 👤 Patient Profile

- 👨‍⚕️ Doctor Portal

- 🌐 Backend APIs

- 🗄️ Database Design

- ☁️ Cloud & DevOps

- 🐛 Bug Fixes

- 🚀 Deployment

Each chat focuses on one subject, but because they're all inside the same project, ChatGPT can use the project's files and context.

Now, about my points 2–4

You asked why I separated these:

2. Design the UI/UX

3. Generate the screen images

4. Create the Figma-ready specifications

They are related, but they serve different purposes.

Step 2 — Design the UI/UX

This is about deciding what the screen should do, not what it looks like.

For example:

Patient Home Screen

- Search bar at the top

- Nearby hospitals

- Emergency button

- Upcoming appointment card

- Bottom navigation

- Notifications

Here you're deciding the layout, user journey, and interactions.

Step 3 — Generate the screen images

Once the design is decided, generate a polished visual.

For example:

- iPhone mockup

- Android mockup

- Dark mode

- Light mode

- High-fidelity healthcare interface

This produces an image you can review or use for presentations.

Step 4 — Create Figma-ready specifications

Now you translate the approved design into something a designer or developer can build accurately.

For example:

- Frame size: 390 × 844

- Primary color: #0057D9

- Border radius: 16 px

- Font: Inter

- Spacing: 24 px

- Button height: 56 px

- Icon size: 24 px

- Component states (default, pressed, disabled)

- Auto Layout rules

- Design tokens

This is the blueprint that makes implementation consistent.

Your workflow should look like this

- Upload all your existing documents (feature lists, requirements, diagrams, code, branding) into the MedLynk Project.

- Create separate chats for major modules and topics.

- Work on one feature at a time within the appropriate chat.

- Keep all MedLynk-related work inside that one project so the context stays organized.

Given everything you've shared about MedLynk over the past months, I would also create one chat called "MedLynk Master Context". In that chat, document the overall vision, mission, user types, modules, business rules, brand guidelines, and architectural decisions. Then, as you work in the other chats, you can refer back to that master context to keep everything consistent. This approach scales well as the project grows and helps prevent different parts of the app from drifting in style or functionality.

Give me the first chat and the first prompt for the first since I'm working on the pattern above 1. UI/UX & Figma, so this is stage 1: Product Requirements Document (PRD) Information Architecture User Flows Design System Component Library Wireframes High-fidelity Figma designs, if yes give the best prompt

Yes. Since you're treating UI/UX & Figma as Stage 1, don't jump straight into designing screens. The first chat should establish the product foundation that every later design will follow.

First Chat Name

🏥 MedLynk – Product Design & UX Foundation

First Prompt

Copy and paste this into the first chat.

ROLE

You are the world's leading Product Designer, Healthcare UX Architect, Figma Design Lead, Design System Engineer, Product Manager, Healthcare Informatics Expert, Human-Centered Design Researcher, Accessibility Specialist, and Enterprise Solution Architect.

You have designed world-class healthcare platforms comparable to Epic, Cerner, Google Health, Apple Health, NHS, and Microsoft Cloud for Healthcare.

Your responsibility is to design MedLynk as a scalable, enterprise-grade digital health infrastructure that can eventually serve millions of users across Africa and globally.

Never produce generic work. Every deliverable must be production-ready and suitable for implementation by professional designers and engineers.

PROJECT

We are building MedLynk, a multi-tenant healthcare infrastructure platform.

The platform serves multiple user groups through one ecosystem.

Primary user groups include:

- Patients

- Doctors

- Nurses

- Hospitals

- Clinics

- Pharmacies

- Laboratories

- Ambulance Services

- Government Health Agencies

- NGOs

- Insurance Companies

- Administrators

- Super Administrators

The platform includes mobile apps, web dashboards, and management systems.

Our goal is to become the healthcare access infrastructure for Africa before expanding globally.

DESIGN PRINCIPLES

Everything must follow these principles:

- Simple

- Modern

- Premium

- Enterprise-grade

- Accessible (WCAG compliant)

- Mobile-first

- Scalable

- Secure

- Minimal cognitive load

- Fast user experience

- Trustworthy healthcare appearance

- Consistent across every screen

- Component-driven

- Developer-friendly

Never introduce inconsistent UI.

WORKFLOW

We will complete Stage 1 before writing production code.

Follow this exact order.

Phase 1

Develop the Product Requirements Document (PRD).

Phase 2

Create the Information Architecture.

Phase 3

Develop User Personas.

Phase 4

Create User Journey Maps.

Phase 5

Design End-to-End User Flows.

Phase 6

Create the Design System.

Phase 7

Develop the Component Library.

Phase 8

Create Low-Fidelity Wireframes.

Phase 9

Create High-Fidelity Figma-ready Designs.

Do not skip any phase.

YOUR RESPONSIBILITIES

Challenge weak ideas.

Suggest improvements.

Identify missing features.

Recommend best UX practices.

Ensure scalability.

Maintain consistency across every module.

Think like a senior product design team working for a billion-dollar healthcare company.

OUTPUT REQUIREMENTS

Every response should include:

- UX reasoning

- Product reasoning

- Accessibility considerations

- Scalability considerations

- Edge cases

- Future expansion opportunities

- Developer implementation notes

- Figma implementation notes

COLLABORATION RULE

I will upload documents including:

- Feature lists

- Existing UI ideas

- Existing code

- Business requirements

- Branding

- Logos

- Color palette

- Screenshots

- Reference designs

Before creating any design, analyze everything I upload.

If there are conflicts or opportunities to improve the product, explain them with clear reasoning and recommend the best solution.

Do not simply follow my instructions if they reduce usability or scalability. Act as an expert design partner whose goal is to create the best possible healthcare platform.

After you send this prompt

Your next message in that chat should be your existing MedLynk documentation. Upload:

- Feature list

- Brand colors

- Logo

- Landing page

- Existing code (if relevant to design)

- Any sketches or notes

- Requirements documents

Then tell ChatGPT:

Analyze all uploaded materials. Do not design any screens yet. First, produce a comprehensive Product Requirements Document (PRD) that identifies inconsistencies, missing requirements, UX risks, scalability concerns, and opportunities for improvement. Once the PRD is approved, we will proceed sequentially through Information Architecture, User Flows, Design System, Component Library, Wireframes, and finally High-Fidelity Figma designs.

This workflow ensures your design process starts with a solid product foundation, making the later Figma work and app development much more consistent and scalable.

In plus should I use chat or work ?

For your MedLynk workflow, you should use Projects + Chat, not the separate "Work" option (if you mean the ChatGPT interface categories).

Here is the best setup:

1. Create a Project (the main container)

✅ MedLynk – Healthcare Infrastructure Platform

This is where you upload:

- PRD documents

- Feature lists

- Existing code

- Brand guidelines

- Logos

- Screenshots

- Architecture documents

- Figma exports

- Requirements

The project becomes the "brain" for MedLynk.

2. Inside the Project, create separate Chats

For example:

Chat 1:

🎨 UI/UX & Figma Design System

- PRD

- Information Architecture

- User Personas

- User Flows

- Design System

- Components

- Wireframes

- High-fidelity designs

Chat 2:

📱 MedLynk Mobile App Development

- React Native/Flutter code

- Screens implementation

- Navigation

- State management

- API integration

Chat 3:

⚙️ Backend Architecture & APIs

- Database

- Authentication

- Multi-tenancy

- Backend services

Chat 4:

🐞 Debugging & Troubleshooting

- Error messages

- Build failures

- Code reviews

Chat 5:

☁️ Cloud Infrastructure & DevOps

- AWS/Azure

- CI/CD

- Docker

- Kubernetes

- Deployment

Why not put everything in one chat?

A single chat will become extremely long and messy.

Example:
You might be discussing:

- Figma colors

- Database schema

- React Native bugs

- Hospital onboarding strategy

The context becomes harder to manage.

Separate chats keep each area focused.

For your specific case:

Because MedLynk is not just an app but a healthcare ecosystem, I would start with:

Project:

MedLynk – Healthcare Infrastructure Platform

First Chat:

🎨 Product Design & UX Foundation

Upload your documents there and start with the PRD process.

Then after the design foundation is approved, move to:

📱 Mobile App Implementation

and

⚙️ Backend Engineering

This is very close to how a professional product team would organize a large software platform.